# Appendix B

# Gamma Engine – Post-Appendix A Development Record

Project: Gamma Engine – Options Market Structure Signal System
 Parent Document: GammaEngine Integrated Master V14.1
 Previous Development Log: Appendix A – Post-V14.1 Development Record

Purpose of this document

This appendix records the development work completed after Appendix A and during the current development session. It documents:

- debugging and operational fixes

- completion of Phase A – Operational Hardening

- restoration of the Momentum Engine

- initial implementation of Gamma Context Awareness

- the current system operational state

This document is intended to provide a complete restart checkpoint so development can resume cleanly in a new session.

# 1. Baseline System State at Start of Session

At the beginning of this development session the Gamma Engine system had the following architecture:

### Intraday execution chain

breadth ingestion

↓

option chain ingestion

↓

gamma metrics computation

↓

volatility snapshot computation

↓

momentum feature builder

↓

market state snapshot builder

↓

signal engine

### Runner

The system was executed via:

run_option_snapshot_intraday_runner.py

scheduled every 5 minutes during market hours.

### Supporting components

| Component | Status |
| --- | --- |
| Market breadth ingestion | operational |
| Options chain ingestion | operational |
| Gamma engine | operational |
| Volatility engine | operational |
| Momentum engine | operational |
| Market state snapshot builder | operational |
| Signal engine | operational |

However several operational weaknesses were present:

- runner stability protections were minimal

- alerts did not exist

- retry logic was missing

- freshness inspection tooling was limited

- no supervisor existed to restart the runner

# 2. Early Session Debugging and Operational Fixes

Before Phase A development began, several live operational issues were identified and resolved.

## 2.1 Trading Calendar Scheduling Issue

The intraday runner was initially not executing during market hours.

Root cause:

The trading calendar configuration did not correctly recognize the session as open.

File involved:

trading_calendar.json

Correction:

The trading calendar session entry was corrected so that the runner recognized:

Session start: 09:15 IST

Session end:   15:30 IST

After correction the runner resumed normal scheduling.

## 2.2 Signal Freshness Inspection Tool

To verify whether the pipeline stages were synchronized, a diagnostic tool was created:

inspect_signal_freshness_local.py

This tool inspects timestamps of:

option_chain

gamma_snapshots

volatility_snapshots

momentum_snapshots

market_state_snapshots

signal_snapshots

The tool computes latency differences between pipeline stages to detect staleness.

Example output fields:

Signal lag vs now

State lag vs now

Gamma vs chain

Vol vs gamma

Momentum vs state

Signal vs state

This tool proved critical in identifying timestamp inconsistencies.

# 3. Signal Timestamp Alignment Bug

While inspecting signal freshness, a timestamp alignment bug was discovered.

### Problem

signal_snapshots.ts was not always aligned with the timestamp used in market_state_snapshots.

This caused the freshness checker to incorrectly classify signals as stale.

### Root Cause

The signal engine used inconsistent timestamp propagation when constructing the signal row.

### Fix

The signal builder was corrected so that:

signal_snapshots.ts = market_state_snapshots.ts

and additionally:

market_state_ts field explicitly stored

This ensured temporal consistency across the pipeline.

# 4. Phase A – Operational Hardening

Phase A objectives:

- runner safety layer

- alerting system

- retry logic for ingestion

All core Phase A tasks were implemented in this session.

# 4.1 Health Check System

A system health check utility was implemented:

gamma_engine_health_check.py

This script evaluates:

- last run timestamp for NIFTY

- last run timestamp for SENSEX

- expected next run time

- stale cycle detection

Example output:

GAMMA ENGINE STATUS: HEALTHY

Last NIFTY cycle: 11:15:08 IST

Last SENSEX cycle: 11:15:20 IST

Next expected cycle: 11:20:00 IST

The script flags the system if cycles become stale.

# 4.2 Alert Check System

A dedicated alert script was created:

gamma_engine_alert_check.py

This script evaluates system status and generates alerts when:

- cycles become stale

- runner stops executing

- health check fails

Alert outputs include:

- terminal beeps

- Telegram alerts

# 4.3 Telegram Alert Integration

A Telegram alerting channel was added to notify the operator.

Steps performed:

- Telegram bot created via BotFather

- Chat ID retrieved using getUpdates

- Environment variables configured:

TELEGRAM_BOT_TOKEN

TELEGRAM_CHAT_ID

- Alert script successfully sent notifications.

Operator confirmed alerts received on phone.

# 4.4 Alert Daemon

To automate alerts a daemon process was implemented:

gamma_engine_alert_daemon.py

Function:

- runs gamma_engine_alert_check.py

- executes at fixed intervals

- sends alerts automatically if system health degrades

Example runtime output:

Gamma Engine – Alert Daemon

Alert check return code: 0

# 4.5 Runner Supervisor

A supervisor process was implemented:

gamma_engine_supervisor.py

Responsibilities:

- monitor runner process

- restart runner if it stops

- maintain lock files

- log runner state

Example output:

Supervisor lock acquired

Runner not healthy: Runner lock file missing

Started runner

Runner healthy

This ensures the runner automatically restarts if it crashes.

# 4.6 Retry Logic Framework

A retry utility module was implemented:

gamma_engine_retry_utils.py

Purpose:

Provide robust retry handling for:

- Dhan API calls

- Supabase insert operations

- Supabase select queries

Example usage pattern:

retry_call(

function,

attempts=3,

delay_seconds=5,

backoff_multiplier=1.5

)

This prevents transient network errors from interrupting the pipeline.

# 5. Momentum Engine Restoration

During development an accidental simplified version of the momentum builder was introduced.

This removed important logic used by the signal engine.

The file was restored to the correct production version:

build_momentum_features_local.py

Final version:

Momentum Engine v4.5

Key fields produced:

ret_5m

ret_15m

ret_30m

price_vs_vwap_pct

vwap_slope

atm_straddle_change

session_vwap

Successful execution confirmed for:

NIFTY

SENSEX

Momentum rows were successfully inserted into:

momentum_snapshots

# 6. Phase B – Signal Quality Improvements

Initial Phase B work began during this session.

Focus area:

Gamma Context Awareness

## 6.1 Gamma Context Logic Added

The signal engine was enhanced to consider:

gamma flip distance

gamma concentration

straddle slope

These metrics influence confidence scoring.

Example behaviors:

| Condition | Effect |
| --- | --- |
| Spot near gamma flip | increased breakout probability |
| High gamma concentration | pinning probability |
| Straddle expansion | volatility expansion signal |

## 6.2 Momentum Context Added

Momentum confirmation logic was added:

ret_5m

ret_15m

price_vs_vwap_pct

atm_straddle_change

Momentum must confirm directional bias before a trade signal is issued.

# 7. End-of-Session System State

At the end of this development session:

### Successfully implemented

- runner supervision

- alert daemon

- Telegram alerts

- retry framework

- momentum engine restoration

- signal engine gamma-context upgrade

### System processes currently running

run_option_snapshot_intraday_runner.py

gamma_engine_supervisor.py

gamma_engine_alert_daemon.py

### Manual test results

Signal engine executed successfully for:

NIFTY

SENSEX

with outputs written to:

signal_snapshots

latest_trade_signal.json

### Observed state

The health check later returned:

GAMMA ENGINE STATUS: ATTENTION

with stale cycle detection.

This likely indicates that the running runner instance had not yet been restarted after the most recent code updates.

# 8. Outstanding Items

The following tasks remain:

### Phase A finalization

- ensure runner reloads updated code

- restart runner processes after code modifications

- confirm supervisor correctly monitors runner

### Phase B continuation

- improve gamma expansion probability model

- refine momentum-gamma interaction rules

### Phase C (future)

- system observability dashboard

- telemetry visualization

- system metrics logging

# 9. Recommended Restart Procedure (Next Session)

When development resumes:

- restart runner stack

gamma_engine_supervisor.py

gamma_engine_alert_daemon.py

run_option_snapshot_intraday_runner.py

- confirm pipeline execution

breadth → options → gamma → volatility → momentum → market_state → signal

- run health check

python gamma_engine_health_check.py

- confirm signal snapshots updating.

# End of Appendix B