# Appendix D

Gamma Engine – Post-Appendix C Development Record
Project: Gamma Engine – Options Market Structure Signal System
Parent Document: GammaEngine Integrated Master V14.1
Previous Development Log: Appendix C – Post-Appendix B Development Record

# Purpose of this Document

This appendix documents the development work completed after Appendix C during the current engineering session.

This session focused on completing Phase C – System Observability and Telemetry, which was partially implemented in Appendix C but lacked:

• persistent telemetry logging
• component-level liveness monitoring
• centralized monitoring dashboard
• structured operational diagnostics
• automated heartbeat-based alerting

The work completed during this session introduced the following capabilities:

• component heartbeat monitoring for all core processes
• persistent telemetry snapshot logging
• structured pipeline health telemetry records
• HTML monitoring dashboard with live system status
• alert daemon integration with telemetry state
• session-aware monitoring logic corrections
• end-to-end validation of the monitoring stack

The goal of this document is to record the engineering state of the Gamma Engine after Phase C observability was completed and validated, allowing development to resume reliably in future sessions.

# 1. Baseline System State at Start of Session

At the start of this development session the Gamma Engine architecture consisted of the following operational pipeline.

Intraday execution chain

breadth ingestion
↓
option chain ingestion
↓
gamma metrics computation
↓
volatility snapshot computation
↓
momentum feature builder
↓
market state snapshot builder
↓
signal engine

Pipeline execution was controlled by:

run_option_snapshot_intraday_runner.py

The runner executes the full pipeline every 5 minutes during market hours.

## Supporting Monitoring Components (Existing at Start)

| Component | Status |
| --- | --- |
| run_option_snapshot_intraday_runner.py | operational |
| gamma_engine_supervisor.py | operational |
| gamma_engine_alert_daemon.py | operational |
| gamma_engine_health_check.py | operational |
| Signal engine | operational |
| Momentum engine | operational |

Appendix C had already introduced:

• pipeline stage freshness checks
• cross-symbol synchronization checks
• session-aware health monitoring

However the monitoring system still lacked:

• component liveness tracking
• persistent telemetry records
• centralized system dashboard
• structured monitoring outputs for alerts

This session addressed those gaps.

# 2. Phase C Completion – Observability Expansion

The objective of this session was to complete Phase C – System Observability.

Appendix C had already implemented:

• health monitoring logic
• pipeline freshness checks
• stage ordering validation

The current session implemented the remaining components:

| Capability | Implemented |
| --- | --- |
| Component heartbeat framework | implemented |
| Telemetry logging system | implemented |
| Monitoring dashboard | implemented |
| Alert-daemon telemetry integration | implemented |
| Component liveness inspection | implemented |
| Phase C validation tests | completed |

This work transforms the Gamma Engine monitoring system from periodic health checks into a continuous operational telemetry platform.

# 3. Session-State Logic Correction

During monitoring implementation an inconsistency was identified in how the system reported market session state.

Earlier monitoring scripts reported the following modes:

• PREMARKET
• LIVE
• POSTMARKET

This representation created confusion because:

• the system could display PREMARKET even when the market was closed overnight
• the dashboard did not clearly distinguish between overnight and pre-open states

The session-state logic was corrected to reflect the actual trading calendar.

Final session states:

| Session State | Meaning |
| --- | --- |
| Market Closed | Outside trading hours |
| PREMARKET | 09:00 – 09:14 IST |
| Market OPEN | 09:15 – 15:30 IST |

This logic is now consistently used across:

• gamma_engine_health_check.py
• gamma_engine_telemetry_logger.py
• monitoring dashboard output

This ensures that operational monitoring reflects the true market state.

# 4. Telemetry Logging System

A persistent telemetry logging system was implemented.

Primary module:

gamma_engine_telemetry_logger.py

The telemetry logger performs the following functions:

• executes system health checks
• records pipeline state snapshots
• extracts structured monitoring fields
• writes telemetry records for historical analysis

## Telemetry Snapshot Files

Telemetry records are written to:

runtime/telemetry/

Files generated:

| File | Purpose |
| --- | --- |
| latest_health_snapshot.json | latest telemetry snapshot |
| health_snapshots.jsonl | append-only historical health records |
| health_events.jsonl | abnormal health events |

Telemetry records include structured fields such as:

• engine status
• pipeline status
• symbol synchronization state
• pipeline stage timestamps
• parsed summary fields

These records enable historical analysis of pipeline behaviour.

# 5. Monitoring Dashboard

A monitoring dashboard was introduced to visualize telemetry data.

Dashboard generator:

gamma_engine_monitor_dashboard.py

The dashboard produces an HTML report containing multiple operational sections.

Dashboard sections:

| Section | Description |
| --- | --- |
| Health Summary | current system health status |
| Quick Summary | NIFTY / SENSEX pipeline state |
| Pipeline Details | stage timestamps and freshness |
| Recent Snapshots | latest telemetry records |
| Active Alerts | currently active monitoring alerts |
| Alert History | historical alert events |
| Raw Health Check | full diagnostic output |

The dashboard provides operators with immediate visibility into system health without requiring command-line inspection.

# 6. Shared Heartbeat Framework

To monitor component liveness a shared heartbeat framework was introduced.

Module:

gamma_engine_heartbeat.py

Purpose:

Provide a reusable mechanism for all Gamma Engine processes to report runtime state.

Heartbeat data includes:

| Field | Description |
| --- | --- |
| component | component name |
| timestamp | last heartbeat time |
| pid | process ID |
| base_status | OK / WARN |
| notes | diagnostic message |

Heartbeat files are written to:

runtime/heartbeats/

Each core component writes its own heartbeat record.

# 7. Component Heartbeat Integration

The heartbeat framework was integrated into all major runtime components.

| Component | Heartbeat Status |
| --- | --- |
| gamma_engine_supervisor.py | implemented |
| run_option_snapshot_intraday_runner.py | implemented |
| gamma_engine_telemetry_logger.py | implemented |
| gamma_engine_alert_daemon.py | implemented |

Each component periodically writes heartbeat updates.

Example heartbeat file:

runtime/heartbeats/gamma_engine_supervisor.json

This mechanism allows the monitoring system to detect:

• stalled processes
• terminated processes
• abnormal shutdowns

# 8. Heartbeat-Aware Alert System

The alert system was enhanced to evaluate component heartbeat state.

Alert daemon:

gamma_engine_alert_daemon.py

The daemon now generates alerts for conditions including:

| Alert Type | Meaning |
| --- | --- |
| HEARTBEAT_STALE | component heartbeat expired |
| HEARTBEAT_MISSING | heartbeat file not found |
| HEARTBEAT_BASE_WARN | component reported warning state |

Alerts are recorded in:

runtime/telemetry/alerts.jsonl

runtime/telemetry/alert_state.json

The alert daemon therefore monitors both:

• pipeline health
• component liveness

# 9. Telemetry Validation Tests

After implementing the monitoring stack, the system was validated through several operational tests.

## Test 1 – Supervisor Execution

Supervisor started:

python gamma_engine_supervisor.py

Observed output:

Supervisor lock acquired
Trading calendar says CLOSED today. Supervisor idle

This confirmed correct behaviour when the market is closed.

## Test 2 – Alert Daemon Execution

Alert daemon run:

python gamma_engine_alert_daemon.py --once

Observed output:

Alert daemon evaluated successfully with no active alerts.

This confirmed telemetry integration with the alert system.

## Test 3 – Heartbeat Expiry Detection

After processes exited, the monitoring system correctly reported stale heartbeat conditions.

Example output:

| Component | Status |
| --- | --- |
| gamma_engine_supervisor | STALE |
| run_option_snapshot_intraday_runner | STALE |
| gamma_engine_telemetry_logger | STALE |
| gamma_engine_alert_daemon | STALE |

This verified that the monitoring system detects inactive components.

# 10. Telemetry Dashboard Component Liveness

The monitoring dashboard was expanded to include a Component Liveness table.

Example output:

| Component | Display Status | Base Status | Session | Age |
| --- | --- | --- | --- | --- |
| gamma_engine_supervisor | STALE | WARN | Market Closed | 7217s |
| run_option_snapshot_intraday_runner | STALE | WARN | Market Closed | 6239s |
| gamma_engine_telemetry_logger | STALE | OK | Market Closed | 1115s |
| gamma_engine_alert_daemon | STALE | OK | Market Closed | 396s |

This table allows operators to quickly determine which system processes are active.

# 11. Phase Status Snapshot

At the conclusion of this development session the Gamma Engine phase status is:

| Phase | Status |
| --- | --- |
| Phase A – Operational Hardening | completed |
| Phase B – Signal Quality Improvements | partially completed |
| Phase C – System Observability | completed |

Phase C now includes:

• pipeline health monitoring
• telemetry snapshot logging
• monitoring dashboard
• component heartbeat tracking
• heartbeat-aware alerting
• supervisor integration

# 12. Current Operational Process Stack

The Gamma Engine now operates using the following coordinated processes.

| Process | Responsibility |
| --- | --- |
| run_option_snapshot_intraday_runner.py | pipeline execution |
| gamma_engine_supervisor.py | runner supervision |
| gamma_engine_alert_daemon.py | alert monitoring |
| gamma_engine_health_check.py | pipeline diagnostics |
| gamma_engine_telemetry_logger.py | telemetry logging |
| gamma_engine_monitor_dashboard.py | monitoring dashboard |

Together these components provide:

• pipeline execution
• automated restart capability
• alert generation
• operational telemetry
• real-time system visibility

# 13. Outstanding Work

Remaining work is primarily focused on signal quality improvements.

Phase B continuation:

• refine gamma expansion probability model
• improve breakout detection logic
• enhance momentum-gamma interaction rules

Future observability improvements:

• telemetry visualization improvements
• system performance metrics
• long-term monitoring analytics

# 14. Recommended Restart Procedure

When development resumes the monitoring stack should be restarted in the following order.

Start supervisor:

python gamma_engine_supervisor.py

Start alert daemon:

python gamma_engine_alert_daemon.py

Start intraday runner:

python run_option_snapshot_intraday_runner.py

Verify pipeline execution order:

breadth → options → gamma → volatility → momentum → market_state → signal

Run health check:

python gamma_engine_health_check.py

Expected output during live market hours:

ENGINE: HEALTHY
PIPELINE: HEALTHY
SYMBOL_SYNC: OK

# 15. Architectural Significance

The work documented in this appendix completes the observability layer of the Gamma Engine architecture.

Earlier phases established:

• market structure feature engines
• unified intraday pipeline
• automated signal generation

This phase introduces the operational monitoring infrastructure required for reliable autonomous execution.

The Gamma Engine is now capable of operating as a:

self-monitoring automated signal platform

with built-in telemetry, diagnostics, and process supervision.

End of Appendix D