# Appendix E

## Merdian – Post-Appendix D Development Record, Phase 0 Progress, and Operational Incident Review (Audit-Revised)

Project: Merdian — Options Market Structure Signal System
 Parent Documents: Master V14.1 and Appendices A–D
 Related Documents:

- MERDIAN — Phase 0 Findings Register

- MERDIAN — Revised Development Plan

- Weighted Constituent Breadth (WCB) planning supplement

Project Naming Note:
 The system has been renamed from Gamma Engine to Merdian. Many scripts, folders, console logs, and file names still contain GammaEngine or gamma_engine. This appendix refers to the system as Merdian while preserving legacy naming where necessary for operational clarity.

Purpose of this Appendix:
 This appendix documents the development work, research progress, operational debugging, and system-state findings achieved during this session. It incorporates corrections identified during the independent audit review of the earlier draft of Appendix E.

The document explicitly distinguishes between:

- Confirmed facts (directly evidenced by logs, queries, or successful execution)

- Strongly supported inferences (supported by evidence but not conclusively proven)

- Open items (unresolved issues or incomplete work)

This appendix, together with Master V14.1 and Appendices A–D, should allow development to resume in a new session without loss of context.

# 1. Executive Summary

This session produced progress in two major domains:

### A. Strategic / Research Progress

The project formally adopted the Revised Development Plan philosophy:

Operational correctness alone does not guarantee predictive trading edge.

Accordingly, the project now prioritizes:

- Measurement quality

- Empirical validation

- Shadow testing of logic changes

- Evidence-based promotion of signal logic

This session advanced:

- Phase 0 empirical investigation

- gamma regime interpretation

- suppression-cost awareness

- flip-distance interpretation

- India VIX redesign

- identification of missing futures-basis context

### B. Operational Debugging and Recovery

A live outage affecting 12-Mar-2026 market data ingestion was investigated.

By the end of the session:

#### Restored

- Direct Dhan option-chain ingestion via local Python

- .env authentication path

- Trading calendar gating for 13-Mar-2026

- Supabase client pagination compatibility

- Runner startup and cycle scheduling

#### Still Broken

- Intraday breadth refresh at Dhan LTP fetch stage

- Full automated downstream cycle execution

- Fresh writes to:

  - gamma_metrics

  - volatility_snapshots

  - market_state_snapshots

  - signal_snapshots

#### Not Yet Implemented

- Index futures / basis measurement

- Weighted Constituent Breadth (WCB)

- Historical replay / shadow framework

- Full production-grade VIX module

# 2. Strategic Reframe Adopted in This Session

## 2.1 Initial Context

An external quantitative critique highlighted that the system had been optimized for pipeline completeness, but had not yet demonstrated predictive edge.

This critique was accepted in substance.

## 2.2 Revised Development Philosophy

The following principles were adopted:

- Operational correctness is necessary but insufficient

- Suppression cost must be measured

- Thresholds should be empirically derived where possible

- Research infrastructure must precede signal modification

- Major signal changes should be validated through shadow operation

This philosophy aligns with the Measure → Validate → Shadow → Promote framework described in the Revised Development Plan.

# 3. Alignment With Revised Development Plan

The following strategic priorities from the revised plan were accepted and reinforced:

### Measurement Expansion

New measurement areas identified as critical:

- India VIX percentile context

- Intraday VIX velocity

- Weighted constituent breadth (WCB)

- Index futures / basis context

- Improved momentum horizons

- Gamma zone interpretation

### Research Infrastructure

Future work must include:

- historical replay environment

- signal suppression audit

- threshold calibration

- shadow-mode signal evaluation

No shadow framework was implemented during this session, but the need for it was reaffirmed.

# 4. Phase 0 Evidence Work

## 4.1 Database Inspection

The following core tables were inspected and verified present:

- option_chain_snapshots

- gamma_metrics

- volatility_snapshots

- market_state_snapshots

- signal_snapshots

- signal_outcome_audit

- signal_outcome_research_v2

- raw_ingest_log

- dhan_auth_tokens

- trading_calendar

- underlyings

This inspection confirmed the intended architecture of the Merdian data pipeline.

## 4.2 Preliminary Analytical Findings

Sampled operational data was examined to investigate system behaviour.

### Observed State Pattern

Repeated occurrences were found of:

action = DO_NOTHING

trade_allowed = false

gamma_regime = LONG_GAMMA

breadth_regime = BEARISH

Followed by negative short-term index returns.

### Implication

In these instances:

- hypothetical PE trades would have been profitable

- the system suppressed those trades due to gamma gating

### Conclusion (Strongly Supported)

The binary LONG_GAMMA suppression rule may be overly restrictive.

### Important Caveat

This observation is based on sampled operational data, not yet on a full historical simulation.

# 5. Flip Distance Interpretation

## 5.1 Existing Implementation

The system currently stores:

gamma_metrics.flip_distance

expressed as absolute index points.

Example observed values included roughly:

flip_distance ≈ -499 points

## 5.2 Analytical Improvement

The session introduced a derived metric:

flip_distance_pct = abs(flip_level − spot) / spot * 100

### Example Interpretation Bands

| Distance | Interpretation |
| --- | --- |
| <0.5% | Near flip |
| 0.5–1.5% | Moderate |
| >1.5% | Far from flip |

## 5.3 Analytical Observation

Instances were found where:

LONG_GAMMA

FAR_FROM_FLIP

BEARISH BREADTH

were followed by negative index moves.

### Implication (Strongly Supported)

Gamma regime alone is insufficient.
 Distance to flip materially affects interpretation.

# 6. India VIX Measurement Redesign

A major conceptual improvement was developed for the volatility layer.

## 6.1 Historical Dataset Loaded

India VIX historical dataset:

| Metric | Value |
| --- | --- |
| Rows | ~1782 |
| Start | 2019-01-01 |
| End | 2026-03-11 |
| Min | ~9.15 |
| Max | ~83.6 |
| Average | ~17.23 |

Percentiles were computed for regime construction.

## 6.2 Percentile Context Model

A preliminary regime model:

| Percentile | Regime |
| --- | --- |
| 0–20 | Very Low |
| 20–40 | Low |
| 40–60 | Normal |
| 60–80 | High |
| 80–100 | Extreme |

This framework provides structural volatility context.

## 6.3 Finer VIX Level Buckets

Because options behaviour is sensitive to small VIX changes, additional 1-point level buckets were proposed:

Example:

11–12

12–13

13–14

...

19–20

20+

These buckets allow more granular interpretation.

## 6.4 Velocity Measurements

Additional fields were conceptually introduced:

### Intraday

- vix_change_5m

- vix_change_15m

- vix_change_30m

- vix_pct_change_since_open

### Interday

- vix_change_1d

- vix_change_3d

- vix_change_5d

### Interpretation

Volatility state should consider:

- absolute VIX level

- percentile context

- velocity of change

## 6.5 Implementation Status

### Confirmed

Historical dataset loaded and exploratory logic created.

### Not Yet Complete

Full production-grade VIX module defined in the Revised Development Plan has not yet been implemented.

# 7. Missing Futures Context

## 7.1 Inspection Result

market_state_snapshots fields were checked:

futures_price

basis

basis_pct

All values observed were NULL.

### Confirmed Finding

Index futures context is not yet populated in the market-state layer.

## 7.2 Plan Alignment

The Revised Development Plan defines a dedicated Futures/Basis module including:

- spot-futures basis

- basis percentage

- basis regimes

- integration with market state

This module remains unimplemented.

# 8. Operational Incident – 12-Mar-2026 Data Gap

## 8.1 Observed Symptom

The user observed that 12-Mar-2026 market activity was missing from key tables.

### Tables frozen at:

2026-03-11

Affected tables:

- option_chain_snapshots

- gamma_metrics

- volatility_snapshots

- market_state_snapshots

- signal_snapshots

## 8.2 Raw Ingest Log Evidence

raw_ingest_log showed repeated errors:

expirylist failed HTTP 401

Authentication Failed - Client ID or Token invalid

These errors occurred repeatedly throughout 12-Mar session.

### Confirmed Fact

Upstream Dhan API calls failed repeatedly due to authentication error.

## 8.3 Inferred Root Cause

Direct local ingestion succeeded after refreshing the Dhan token.

### Strongly Supported Inference

The outage was primarily caused by expired or invalid Dhan authentication during the session.

However:

- exact runtime path of the failing runner process was not fully captured

- stale environment variables may have contributed

Therefore the root cause is strongly supported but not conclusively proven.

# 9. Authentication Path Clarification

Investigation showed the actual live ingestion path was:

.env → core/config.py → core/dhan_client.py

The client sends:

access-token

client-id

headers directly to:

https://api.dhan.co

### Confirmed Conclusion

The local Python pipeline using .env credentials is the active ingestion path.

Buildship token storage flows are not the primary runtime path for option ingestion.

# 10. Trading Calendar Defect

## 10.1 Runner Behaviour

After auth was restored, the runner still exited immediately:

Today is marked CLOSED in trading_calendar.json

### Root Cause

trading_calendar.json lacked an entry for 2026-03-13, causing:

is_trading_day() = False

### Fix

Calendar entry added.

### Validation

python trading_calendar.py

Output:

Trading day: True

# 11. Supabase Client Compatibility Repair

## 11.1 Breadth Failure

Runner cycle failed during breadth refresh:

SupabaseClient.select() got unexpected keyword argument 'offset'

### Root Cause

Local Supabase client lacked pagination support expected by the breadth ingester.

### Fix

core/supabase_client.py replaced with enhanced implementation supporting:

- limit

- offset

- order

- ascending

- select / insert / upsert / rpc / delete

## 11.2 Secondary Bug

Generated query parameter became:

order=ticker.asc.asc

### Fix

Order normalization logic updated.

### Result

Breadth universe paging succeeded:

offset=0 → 1000 rows

offset=1000 → 399 rows

Total mapped NSE tickers:

1399

# 12. Breadth LTP Failure (Current Blocker)

After paging fix, failure moved to Dhan LTP fetch.

### Observed behaviour

400 Bad Request

429 Too Many Requests

during batch requests.

### Hardening implemented

ingest_breadth_intraday_local.py updated to:

- reduce chunk size

- normalize security IDs

- deduplicate IDs

- recursively split failing batches

- attempt to isolate bad IDs

- continue partial recovery

### Last Observed Console State

Universe page fetched | offset=0 | rows=1000

Universe page fetched | offset=1000 | rows=399

Active mapped NSE tickers: 1399

Fetching chunk 1/7

400 Bad Request

429 Too Many Requests

recursive split triggered

### Current Interpretation

Likely causes:

- one or more invalid dhan_security_id

- batch size too large

- Dhan rate limiting during recursive splitting

# 13. Current System State

## Restored

- direct Dhan option ingest

- .env auth path

- calendar gating

- runner startup

- Supabase paging

## Still Broken

- breadth LTP refresh

- full intraday cycle completion

- downstream table updates

## Not Yet Implemented

- futures/basis measurement

- WCB

- shadow research framework

- production VIX module

# 14. Immediate Next Actions

### 1. Finish breadth debugging

Run:

python ingest_breadth_intraday_local.py

Capture:

- rows upserted

- bad security IDs

- chunk failure statistics

### 2. If necessary

Further reduce chunk size and add delay between chunks.

### 3. Restore automated cycle

python run_option_snapshot_intraday_runner.py

### 4. Verify pipeline restoration

Check max timestamps for:

- option_chain_snapshots

- gamma_metrics

- volatility_snapshots

- market_state_snapshots

- signal_snapshots

### 5. Harden configuration

Update in core/config.py:

load_dotenv(ENV_FILE, override=True)

# 15. Resume Point for Next Session

Development should resume from:

ingest_breadth_intraday_local.py

where:

- universe paging works

- runner starts

- option ingestion works

- Dhan LTP retrieval for breadth remains unstable.

The goal of the next session is to complete breadth restoration so the full intraday pipeline resumes.

# 16. Closing Statement

This session produced meaningful progress in both research direction and operational transparency.

The system now has:

- clearer measurement gaps

- stronger Phase 0 evidence

- restored upstream ingestion

- clearer understanding of its live execution path

Although one operational blocker remains, the system is now significantly more auditable and easier to reason about than before this session.