MERDIAN

Market Structure Intelligence Engine

APPENDIX H Outcome Engine Migration, VIX/Futures Enrichment, State Stack Buildout & Operational Runtime Hardening

| Project | MERDIAN Market Structure Intelligence Engine |
| --- | --- |
| Parent Documents | Revised Development Plan, Appendix F, Appendix G |
| Current Appendix | Appendix H |

# 1. Purpose of This Appendix

This appendix documents the work completed in the current session beginning from the explicit continuation prompt to upgrade the Outcome Engine to use market_spot_snapshots for horizon evaluation instead of gamma_metrics.

## 1.1 Primary Session Objective

Upgrade the Outcome Engine to use market_spot_snapshots as the canonical horizon-evaluation source instead of gamma_metrics.

During implementation, the session also completed several closely related items:

- Validation and completion of the Spot Timeline Engine

- Validation and completion of VIX enrichment

- Implementation and validation of index futures capture

- Integration of futures basis into market state

- Completion of the higher-order state stack

- Creation of local runners and scheduling

- Implementation of a local health check

- Discovery of pipeline skew between tape and stack layers

# 2. Executive Summary

## 2.1 Core Deliverables Completed

| Deliverable | Status |
| --- | --- |
| Outcome Engine migration | Achieved — baseline and shadow outcome engines evaluate against market_spot_snapshots |
| Spot Timeline Engine | Validated operationally — single-capture and live-runner behavior confirmed |
| VIX enrichment | Verified and completed — fine-grained VIX bucket/rate fields populate on new rows |
| Index futures capture | Implemented and validated — NIFTY and SENSEX front-month futures write canonical basis data |
| Market state enrichment | Completed — market_state_snapshots includes gamma regime, flip distance %, momentum regime, VIX, futures basis, WCB |
| Signal-state chain | Operationalized — signal_state_snapshots, shadow_state_signal_snapshots, shadow_state_signal_outcomes |
| Local operational runtime | Added — 1-minute tape runner, 5-minute state stack runner, Windows scheduled tasks |
| Local health monitor | Implemented — session-aware logic distinguishes live stale/missing vs healthy post-market |

## 2.2 Important Operational Finding

The new health check exposed that the 1-minute tape layer remained fresher while the 5-minute state stack lagged behind. This indicates a real runtime alignment issue: tape layer and state stack are not yet fully synchronized operationally.

# 3. Scope of This Session

This appendix covers five major workstreams.

| Workstream | Focus | Description |
| --- | --- | --- |
| A | Outcome Engine Migration | Move horizon evaluation off gamma_metrics and onto market_spot_snapshots |
| B | Spot Timeline Validation | Validate and operationalize spot capture and runner |
| C | Volatility / VIX Enrichment | Verify, recover, and populate finer VIX fields already present in schema |
| D | Futures Integration | Find correct front-month contracts, capture futures prices, compute basis, integrate into market state |
| E | State Stack and Runtime | Build/validate market state, signal state, shadow signal state, shadow outcomes, runner cadence, scheduling, and local health monitoring |

# 4. What Existed Before This Session vs What Changed

## 4.1 Existed Before Session

These components already existed in some form before this session:

- market_spot_snapshots table existed and had been backfilled

- Appendix G had documented architectural intent around Outcome Engine V2, Spot Timeline Engine, and shadow logic

- build_signal_outcomes_local.py and build_shadow_signal_outcomes_local.py already existed

- outcome_engine_common.py already existed

- compute_volatility_metrics_local.py and fetch_india_vix.py already existed

- build_market_state_snapshot_local.py, build_signal_state_snapshot_local.py, and build_shadow_state_signal_local.py existed

- Several VIX-related columns already existed in volatility_snapshots

- capture_index_futures_snapshot_local.py existed locally but had not been fully validated

## 4.2 Discovered During Session

The following important facts were established through investigation:

- Outcome-engine migration was partially implemented in code, but needed explicit validation

- outcome_engine_common.py was already reading from market_spot_snapshots

- VIX fine-grained fields existed in schema but many rows still had nulls

- VIX support/reference tables were not fully populated:

- india_vix_history: populated

- india_vix_daily: empty

- vix_percentile_reference: empty

- dhan_scripmaster imported columns are uppercase, not lowercase

- Front-month futures contract discovery needed exact uppercase-column handling

- Local Python on Windows required tzdata for ZoneInfo("Asia/Kolkata")

- Some helper/import names in build_shadow_state_signal_outcomes_local.py were stale

- The final health check needed session-aware logic

- Operationally, the tape layer and stack layer were not aligned in freshness

## 4.3 Changed / Completed During This Session

These were materially changed, validated, or completed in this session:

- Explicit validation of outcome-engine migration

- Operational validation of spot timeline capture

- Local fix for spot runner timezone issue

- Enrichment logic for VIX outputs now populating on new volatility rows

- Successful futures capture and insert

- Futures basis flow into market state

- Higher-order signal-state chain run end-to-end

- Shadow-state outcome chain run end-to-end

- 1-minute combined market tape runner created and scheduled

- 5-minute state stack runner scheduled

- Local health-check script created and corrected

# 5. File Inventory — Final Relevant Files

## 5.1 Core Outcome-Engine Files

| File | Role | Status | Reads From | Writes To |
| --- | --- | --- | --- | --- |
| build_signal_outcomes_local.py | Baseline signal outcome builder | Validated | signal_snapshots, outcome_engine_common.py | signal_outcomes |
| build_shadow_signal_outcomes_local.py | Shadow signal outcome builder | Validated | shadow_signal_snapshots, outcome_engine_common.py | shadow_signal_outcomes |
| outcome_engine_common.py | Shared horizon evaluation logic | Confirmed authoritative | market_spot_snapshots | Upstream helper module only |

## 5.2 Spot Timeline Files

| File | Role | Status | Writes To |
| --- | --- | --- | --- |
| capture_market_spot_snapshot_local.py | Single-run index spot capture from Dhan | Validated | market_spot_snapshots |
| run_spot_timeline_capture.py | Live market-hours spot runner | Debugged and validated | market_spot_snapshots via capture script |

## 5.3 Volatility / VIX Files

| File | Role | Status | Writes To |
| --- | --- | --- | --- |
| compute_volatility_metrics_local.py | Computes ATM IV + VIX context | Validated and functionally extended | volatility_snapshots |
| fetch_india_vix.py | Fetches current India VIX from NSE | Validated | Returns to caller |

## 5.4 Futures Files

| File | Role | Status | Writes To |
| --- | --- | --- | --- |
| capture_index_futures_snapshot_local.py | Captures front-month NIFTY/SENSEX futures and basis | Validated after rate-limit retry | index_futures_snapshots |

## 5.5 State Stack Files

| File | Role | Status | Reads From | Writes To |
| --- | --- | --- | --- | --- |
| build_market_state_snapshot_local.py | Builds unified market state | Validated and enriched | gamma, breadth, volatility, momentum, futures, WCB | market_state_snapshots |
| build_signal_state_snapshot_local.py | Interprets market state into signal state | Validated | market_state_snapshots | signal_state_snapshots |
| build_shadow_state_signal_local.py | Converts signal state into shadow action | Validated | signal_state_snapshots | shadow_state_signal_snapshots |
| build_shadow_state_signal_outcomes_local.py | Evaluates shadow-state signals against spot timeline | Fixed and validated | shadow_state_signal_snapshots, outcome_engine_common.py, market_spot_snapshots | shadow_state_signal_outcomes |

## 5.6 Runtime / Operations Files

| File | Role | Status |
| --- | --- | --- |
| run_market_tape_1m.py | Combined 1-minute spot + futures runner | Created / validated |
| run_market_tape_1m.bat | Batch wrapper for 1-minute market tape | Validated |
| run_merdian_state_stack_once.bat | Batch wrapper for one pass of the 5-minute state stack | Scheduled locally |
| merdian_local_health_check.py | Session-aware freshness/alignment monitor | Created, fixed, validated |

# 6. Table Inventory — Final Relevant Tables

| Table | Role | Primary Writer | Notes |
| --- | --- | --- | --- |
| market_spot_snapshots | Canonical spot timeline | capture_market_spot_snapshot_local.py | Core authoritative horizon-evaluation source |
| signal_outcomes | Baseline signal outcomes | build_signal_outcomes_local.py | Uses market_spot_snapshots |
| shadow_signal_outcomes | Shadow signal outcomes | build_shadow_signal_outcomes_local.py | Uses market_spot_snapshots |
| volatility_snapshots | ATM IV + VIX context | compute_volatility_metrics_local.py | Enriched fields populate on new rows |
| india_vix_history | VIX historical close context | Existing load | Populated: 1782 rows |
| india_vix_daily | Daily VIX values | Existing load | Empty during this session |
| vix_percentile_reference | Percentile lookup reference | Existing / none | Empty during this session |
| index_futures_snapshots | Front-month index futures + basis | capture_index_futures_snapshot_local.py | Newly validated operationally |
| market_state_snapshots | Unified state layer | build_market_state_snapshot_local.py | Now includes futures + enriched volatility |
| signal_state_snapshots | Interpreted signal state | build_signal_state_snapshot_local.py | New validated operational chain |
| shadow_state_signal_snapshots | Actionable shadow decisions | build_shadow_state_signal_local.py | Timestamp-column mismatch fixed in health logic |
| shadow_state_signal_outcomes | State-based shadow outcome evaluation | build_shadow_state_signal_outcomes_local.py | Newly validated end-to-end |
| gamma_metrics | Gamma engine output | Existing ingestion chain | No longer used as outcome-evaluation source |
| dhan_scripmaster | Dhan contract master | Existing seeded table | Uppercase columns are operationally important |

# 7. Exact Schemas / Field Lists Confirmed

## 7.1 volatility_snapshots

Confirmed columns: id, ts, symbol, expiry_date, expiry_type, dte, spot, atm_strike, atm_call_iv, atm_put_iv, atm_iv_avg, iv_skew, source_run_id, raw, created_at, india_vix, vix_change, vix_regime, vix_context_regime, vix_level_bucket, vix_percentile, vix_change_5m, vix_change_15m, vix_change_30m, vix_change_since_open, vix_pct_change_since_open, vix_intraday_velocity, vix_change_1d, vix_change_3d, vix_change_5d, vix_pct_change_1d, vix_interday_velocity, vix_percentile_regime, vix_direction, vix_slope, atm_iv_vs_vix_spread

## 7.2 market_state_snapshots

Confirmed columns: id, ts, symbol, spot, futures_price, basis, basis_pct, expiry_date, expiry_type, dte, gamma_run_id, gamma_features, breadth_features, volatility_features, momentum_features, raw, created_at, wcb_features

## 7.3 signal_state_snapshots

Confirmed columns: id, ts, symbol, market_state_id, gamma_bias, gamma_zone, volatility_pressure, vix_context_regime, vix_direction, basis_pressure, basis_pct, breadth_strength, breadth_regime, breadth_score, momentum_alignment, momentum_regime, wcb_confirmation, composite_direction, composite_conviction, signal_state, raw, created_at

## 7.4 shadow_state_signal_snapshots

Confirmed columns: id, ts, symbol, signal_state_snapshot_id, gamma_bias, gamma_zone, volatility_pressure, basis_pressure, breadth_strength, momentum_alignment, wcb_confirmation, composite_direction, composite_conviction, signal_state, shadow_action, shadow_confidence, shadow_rationale, raw, created_at

## 7.5 shadow_state_signal_outcomes

Confirmed columns: id, shadow_state_signal_snapshot_id, symbol, signal_ts, action, confidence, entry_spot, outcome_15m_spot, outcome_30m_spot, outcome_60m_spot, outcome_eod_spot, move_15m_points, move_30m_points, move_60m_points, move_eod_points, move_15m_pct, move_30m_pct, move_60m_pct, move_eod_pct, outcome_label_15m, outcome_label_30m, outcome_label_60m, outcome_label_eod, horizon_15m_ts, horizon_30m_ts, horizon_60m_ts, horizon_eod_ts, mfe_points_60m, mae_points_60m, raw, created_at

## 7.6 VIX Support Tables

| Table | Confirmed Columns |
| --- | --- |
| india_vix_history | trade_date, vix_close |
| india_vix_daily | id, trade_date, vix_value, created_at |
| vix_percentile_reference | trade_date, vix_close, vix_percentile |

## 7.7 dhan_scripmaster — Operationally Important Uppercase Columns

EXCH_ID, SEGMENT, SECURITY_ID, ISIN, INSTRUMENT, UNDERLYING_SECURITY_ID, UNDERLYING_SYMBOL, SYMBOL_NAME, DISPLAY_NAME, INSTRUMENT_TYPE, SERIES, LOT_SIZE, SM_EXPIRY_DATE, STRIKE_PRICE, OPTION_TYPE, TICK_SIZE, EXPIRY_FLAG, plus additional flags/margin columns

# 8. Exact Execution Chain

## 8.1 1-Minute Tape Layer

| Property | Detail |
| --- | --- |
| Purpose | Keep the raw market tape fresh |
| Cadence | Every 1 minute during market session |
| Orchestrator | run_market_tape_1m.py → run_market_tape_1m.bat |
| Writes To | market_spot_snapshots, index_futures_snapshots |
| Components | capture_market_spot_snapshot_local.py, capture_index_futures_snapshot_local.py |

## 8.2 5-Minute State Stack

| Step | Script | Writes To |
| --- | --- | --- |
| 1 | compute_volatility_metrics_local.py | volatility_snapshots |
| 2 | build_market_state_snapshot_local.py | market_state_snapshots |
| 3 | build_signal_state_snapshot_local.py | signal_state_snapshots |
| 4 | build_shadow_state_signal_local.py | shadow_state_signal_snapshots |
| 5 | build_shadow_state_signal_outcomes_local.py | shadow_state_signal_outcomes |

## 8.3 Health / Monitoring Layer

| Property | Detail |
| --- | --- |
| Component | merdian_local_health_check.py |
| Output | Console diagnostic only — no table writes |
| Reads | market_spot_snapshots, index_futures_snapshots, volatility_snapshots, market_state_snapshots, signal_state_snapshots, shadow_state_signal_snapshots, shadow_state_signal_outcomes |

# 9. Exact API / Capture Contracts

## 9.1 Spot Capture Contract

| Property | Detail |
| --- | --- |
| File | capture_market_spot_snapshot_local.py |
| API | https://api.dhan.co/v2/marketfeed/ltp |
| Segment | IDX_I |
| NIFTY Security ID | 13 |
| SENSEX Security ID | 51 |

## 9.2 Futures Capture Contract — Validated Contract IDs

| Symbol | Contract | Security ID | Status |
| --- | --- | --- | --- |
| NIFTY | Feb 2026 FUT | 59182 | Validated |
| NIFTY | Mar 2026 FUT | 51714 | Used in successful validation |
| NIFTY | Apr 2026 FUT | 66691 | Validated |
| SENSEX | Feb 2026 FUT | 1165486 | Validated |
| SENSEX | Mar 2026 FUT | 825565 | Used in successful validation |
| SENSEX | Apr 2026 FUT | 852592 | Validated |

Successful captured values observed:

- NIFTY: spot 23,201.5 | futures 23,265.0 | basis 63.5 | basis pct 0.2737%

- SENSEX: spot 74,686.6 | futures 74,870.0 | basis 183.4 | basis pct 0.2456%

## 9.3 India VIX Fetch Contract

| Property | Detail |
| --- | --- |
| File | fetch_india_vix.py |
| Warm-up URL | https://www.nseindia.com/ |
| Data URL | https://www.nseindia.com/api/allIndices |
| Fields returned | india_vix, vix_change, vix_regime, raw_vix_row |
| Regime: < 12 | LOW |
| Regime: < 18 | NORMAL |
| Regime: < 25 | HIGH |
| Regime: >= 25 | PANIC |

# 10. Validation Results Achieved

| Validation | Outcome | Notes |
| --- | --- | --- |
| Outcome Engine Migration | PASSED | All outcome engines confirmed to use market_spot_snapshots; raw metadata stores evaluation_source: market_spot_snapshots |
| Spot Capture | PASSED | Single-run spot capture succeeded; NIFTY and SENSEX rows inserted |
| Spot Runner | PASSED | After installing tzdata, runner correctly started, recognized session window, and idled outside market session |
| VIX Enrichment | PASSED | compute_volatility_metrics_local.py produced populated enriched fields on later run |
| Futures Capture | PASSED | capture_index_futures_snapshot_local.py succeeded after retry and wrote two rows |
| Market State | PASSED | Non-null futures_price, basis, basis_pct, enriched volatility_features, derived gamma_regime, momentum_regime, flip_distance_pct |
| Signal State | PASSED | NIFTY → NEUTRAL_EXPANSION_WATCH ¦ SENSEX → BEARISH_DRIFT_MEDIUM |
| Shadow State | PASSED | NIFTY → DO_NOTHING ¦ SENSEX → BUY_PE |
| Shadow Outcome | PASSED | NIFTY DO_NOTHING → EOD label N/A ¦ SENSEX BUY_PE → EOD label WIN |
| Health Check | PASSED | VERDICT: HEALTHY_POSTMARKET ¦ BAD CHECKS: 0 ¦ MISSING CHECKS: 0 |

# 11. Scheduler Ownership Map

## 11.1 Local Windows Scheduled Tasks Created in This Session

| Task Name | Command / Config | Ownership |
| --- | --- | --- |
| MERDIAN_Market_Tape_1M | schtasks /Create /TN "MERDIAN_Market_Tape_1M" /TR "C:\gammaenginepython\run_market_tape_1m.bat" /SC WEEKLY /D MON,TUE,WED,THU,FRI /ST 09:14 /F | 1-minute tape layer → run_market_tape_1m.bat |
| MERDIAN_State_Stack_5M | schtasks /Create /TN "MERDIAN_State_Stack_5M" /TR "C:\gammaenginepython\run_merdian_state_stack_once.bat" /SC WEEKLY /D MON,TUE,WED,THU,FRI /ST 09:16 /RI 5 /DU 06:20 /F | 5-minute state stack → run_merdian_state_stack_once.bat |

## 11.2 Scheduling Planes Summary

The system currently has multiple scheduling planes: Local Windows Task Scheduler, Database pg_cron, and ad hoc manual runs. This is not yet fully rationalized. Database cron jobs should be audited before assuming no duplication.

Current clear ownership:

- Local Windows Task Scheduler → 1-minute market tape, 5-minute local state stack

- Database pg_cron → still contains active and inactive jobs (some old gamma-engine-era jobs remain)

- Action required: audit pg_cron jobs before next production run

# 12. Health Monitor Findings

## 12.1 Final Validated Post-Market Output

VERDICT: HEALTHY_POSTMARKET ¦ BAD CHECKS: 0 ¦ MISSING CHECKS: 0

## 12.2 Stack Alignment Analysis

| Gap Metric | Value | Interpretation |
| --- | --- | --- |
| spot_vs_futures_gap_min | ~0.09 min | HEALTHY — tape internally aligned |
| spot_vs_market_state_gap_min | ~109 min | SKEW — state stack lagged tape |
| market_state_vs_signal_state_gap_min | ~0 min | HEALTHY — stack internally aligned |
| signal_state_vs_shadow_signal_gap_min | ~109 min | SKEW — shadow signal not refreshed |
| shadow_signal_vs_shadow_outcome_gap_min | ~109 min | SKEW — outcome not refreshed in line |

Load-bearing finding: MERDIAN currently shows tape/stack skew. The system is not broken, but operational cadence is not yet fully synchronized. This should be treated as the next runtime-hardening target.

# 13. Known Failure Modes and Fixes

| # | Failure Mode / Symptom | Root Cause | Fix Applied |
| --- | --- | --- | --- |
| 13.1 | rg not installed locally | rg (ripgrep) not available in PowerShell | Use Get-ChildItem ... ¦ Select-String ... |
| 13.2 | ZoneInfoNotFoundError for Asia/Kolkata | Missing tzdata on local Python | python -m pip install tzdata |
| 13.3 | Python file corrupted by PowerShell here-string marker | File began with @' causing syntax error from copy/paste contamination | Replace file contents with clean Python only |
| 13.4 | PowerShell <RUN_ID> placeholder misuse | Parser error due to < character | Use actual UUID directly in command |
| 13.5 | dhan_scripmaster lowercase column assumptions | Imported table uses uppercase columns; queries for securityid, securitysymbol failed | Use exact uppercase column names throughout |
| 13.6 | Dhan HTTP 429 on futures capture | Too many concurrent requests | Retry after pause; reduce concurrent demand |
| 13.7 | Shadow-state outcomes file had stale helper imports | File drifted from outcome_engine_common.py; compute_outcome_moves, fetch_spot_points_for_symbol, find_entry_point not found | Align imports and usage to actual common helpers |
| 13.8 | VIX support tables partially empty | Support/reference population incomplete; enriched schema existed but values were null | Compute new rows from current fetch and available history rather than relying on empty reference tables |
| 13.9 | Health check queried wrong timestamp column | shadow_state_signal_snapshots.signal_ts does not exist | Use the actual timestamp column name for that table |

# 14. Current Stable State at End of Session

## Stable and Working

| Component | Status |
| --- | --- |
| Outcome engines evaluate using market_spot_snapshots | STABLE |
| Spot capture | STABLE |
| Spot runner | STABLE |
| VIX enrichment for new rows | STABLE |
| Futures capture | STABLE |
| Market state (futures + enriched volatility + gamma + momentum + WCB) | STABLE |
| Signal state | STABLE |
| Shadow state signal | STABLE |
| Shadow state signal outcomes | STABLE |
| 1-minute market tape local runner | STABLE |
| 5-minute state stack local scheduling | STABLE |
| Local health check (session-aware) | STABLE |

## Still Operationally Incomplete

| Item | Priority |
| --- | --- |
| Tape and state stack are not fully aligned in freshness | HIGH — next target |
| Local scheduling vs pg_cron ownership not fully rationalized | MEDIUM — audit required before production |
| Historical backfill of older null-enriched volatility rows not performed | LOW — nice to have |
| Full production-session validation of entire local scheduler chain | MEDIUM — pending next live session |

# 15. Exact Resume Checkpoint

## 15.1 Settled Facts — Do Not Re-Investigate

- Outcome evaluation source is market_spot_snapshots, not gamma_metrics

- Spot capture contract uses Dhan IDX_I with NIFTY=13 and SENSEX=51

- VIX fine-grained enrichment is implemented and populates on new volatility rows

- Front-month futures contract discovery used dhan_scripmaster with uppercase columns

- Validated front-month futures IDs: NIFTY MAR FUT → 51714 | SENSEX MAR FUT → 825565

- Market state includes futures basis

- State stack chain is operational end-to-end

- Local health check is working

- The next real issue is tape/stack skew, not missing architecture

## 15.2 Next Immediate Development Task

Runtime hardening of cadence alignment: ensure the 5-minute state stack continues throughout market session in sync with the tape layer; decide whether shadow outcomes should be refreshed on the same cadence or a different cadence; rationalize local scheduler ownership vs DB cron ownership; optionally extend health check to classify pipeline skew explicitly.

## 15.3 Suggested Resume Prompt

Use the following prompt to resume in a new chat session:

We are continuing MERDIAN from Appendix H. Do not re-investigate outcome migration, VIX enrichment, or futures integration — those are complete. The current stable state is: outcome engines use market_spot_snapshots, volatility enrichment works, index futures capture works, market state and signal/shadow-state stack are operational, local 1-minute tape and 5-minute stack tasks exist, and the health check is session-aware. The next task is runtime hardening: resolve tape/stack skew and rationalize scheduler ownership.

# 16. Final Assessment

This session materially advanced MERDIAN beyond Appendix G by turning several partially implemented or ambiguous components into validated operational components.

## Most Important Accomplishments

- Completing the intended Outcome Engine migration path

- Validating and operationalizing the Spot Timeline Engine

- Completing VIX enrichment

- Implementing index futures basis capture

- Integrating these into a richer market state

- Operationalizing the signal-state → shadow-state → outcome chain

- Establishing a basic local runtime and health-monitoring layer

This appendix should now be sufficient to support: resumption in a new chat with much less friction; integration into the next Master document; and operational debugging without repeating the same discovery work.

# Addendum — Functional Narration

This addendum provides functional context for each major component completed in this session, explaining not just what was done but why it matters architecturally.

## A.1 Functional Significance — Outcome Engine Migration

This migration is a foundational correction in how MERDIAN evaluates signal quality.

Previously, outcome evaluation relied on gamma_metrics, which embedded spot-like values inside a gamma-processing context. While usable, this created two structural issues:

- Non-canonical pricing reference — spot values were indirectly captured and not part of a continuous timeline

- Potential evaluation distortion — horizon moves could be measured against incomplete or misaligned price points

By shifting outcome evaluation to market_spot_snapshots, MERDIAN now uses a dedicated, continuously captured spot timeline as the single source of truth. This has three major system-level impacts:

| Impact | Detail |
| --- | --- |
| Improved accuracy | All horizon calculations (15m, 30m, 60m, EOD) now reference a clean, time-indexed price series |
| Auditability | Outcomes can be independently verified against a canonical tape, removing ambiguity |
| Future model reliability | Any downstream learning, calibration, or signal scoring will be based on structurally correct price evolution |

This upgrade elevates the Outcome Engine from a derived evaluator to a market-referenced evaluator, which is critical for long-term signal trust.

## A.2 Functional Significance — Volatility Enrichment

This session transforms volatility from a static snapshot into a context-aware signal layer.

With the addition of multi-dimensional VIX features (intraday change rates, percentile, slope, velocity, spread vs ATM IV), volatility now contributes behavioral information, not just level. This enables MERDIAN to distinguish between structurally different regimes:

| VIX Condition | Interpretation |
| --- | --- |
| Low but rising | Early expansion risk |
| High but flattening | Exhaustion or stabilization |
| Sharp intraday spikes | Stress or event-driven repricing |
| VIX / IV divergence | Mispricing or localized options pressure |

System-level impacts: better regime classification with greater precision; improved signal filtering based on volatility behavior rather than just level; and enhanced context for gamma and breadth interpretation — volatility now acts as a third dimension alongside structure (gamma) and participation (breadth).

This moves MERDIAN closer to a true market state engine, rather than a collection of independent indicators.

## A.3 Functional Significance — Index Futures Integration

The addition of index futures introduces an important missing dimension: derivatives market positioning relative to spot. Spot prices alone reflect the current traded index level. Futures prices, however, incorporate cost of carry, expectations, positioning bias, and short-term demand/supply imbalance. The difference between futures and spot — the basis — becomes a signal in itself.

| Basis Condition | Interpretation |
| --- | --- |
| Positive basis (futures > spot) | Bullish carry or demand for forward exposure |
| Negative basis (futures < spot) | Defensive positioning or short bias |
| Rapid compression or expansion | Regime transition or positioning stress |

System-level impacts: futures basis provides a directional confirmation layer that can reinforce or contradict signals derived from gamma, breadth, or momentum; futures often react faster than spot, giving early indication of positioning shifts; and MERDIAN now observes both cash and derivative layers of the index.

This integration upgrades MERDIAN from a spot-centric system to a structure-aware system.

## A.4 Functional Significance — State Stack Architecture

The state stack formalizes how MERDIAN thinks. Instead of directly converting raw metrics into actions, the system now processes information through a layered interpretation chain:

| Layer | Component | Role |
| --- | --- | --- |
| 1 | Market State | Aggregates all raw inputs (gamma, breadth, volatility, momentum, futures, WCB) into a unified description of current conditions |
| 2 | Signal State | Interprets market state into directional posture and conviction (e.g., bullish drift, bearish pressure, neutral expansion watch) |
| 3 | Shadow State Signal | Converts interpretation into a hypothetical action (BUY CE, BUY PE, DO NOTHING) with rationale and confidence |
| 4 | Shadow Outcome | Evaluates hypothetical actions against actual market movement using the canonical spot timeline |

This structure is critical because it separates observation from interpretation, separates interpretation from action, enables granular debugging at each layer, and supports future model refinement without breaking upstream layers. System-level impacts: transparency (every decision can be traced back through clearly defined stages); modularity (individual layers can be improved independently); and scalability (this architecture supports future additions such as regime gating, probabilistic scoring, or ML overlays).

The state stack is the backbone that turns MERDIAN into a structured reasoning engine, not just a signal generator.

## A.5 Functional Significance — Health Monitoring Layer

The health monitor is a critical system-confidence component. In real-time systems like MERDIAN, correctness is not only about logic — it is also about data freshness and alignment. A signal built on stale or misaligned inputs can appear valid but be operationally incorrect.

This health monitor introduces three capabilities:

| Capability | Detail |
| --- | --- |
| Session awareness | Distinguishes expected inactivity (post-market) from actual pipeline failure |
| Layer alignment checks | Ensures spot, futures, market state, signal state, and outcome layers are temporally consistent |
| Gap diagnostics | Identifies delays between tape layer (1-minute) and state stack (5-minute); key finding in this session was tape/stack skew |

System-level impacts: trustworthiness of signals (users can know whether a signal reflects current market conditions or lagging data); operational debugging (misalignment issues can be detected immediately instead of inferred later); and production readiness (a foundational requirement before scaling MERDIAN to continuous or automated decision environments).

The health monitor transforms MERDIAN from a pipeline that runs into a system that can be trusted.