MERDIAN

Market Structure Intelligence & Options Decision Engine

APPENDIX V17A v2

Health Monitoring Audit, Recovery & Stabilization

Rebuild Grade — Audit Corrected — Supersedes V17A (Draft)

| Project | MERDIAN — Market Structure Intelligence & Options Decision Engine |
| --- | --- |
| Current Appendix | Appendix V17A v2 (Audit Corrected, Rebuild Grade) |
| Supersedes | V17A (Draft) — rejected, replaced by this document. Do not reference the draft. |
| Parent Documents | GammaEngine Master V15.1 · MERDIAN Master V16 · MERDIAN Master V17 (Audit-Corrected) · Appendices V16A → V16E v2 |
| Relationship | Successor session to V17 (Audit-Corrected). Does not supersede Master V16 or V17. Both remain authoritative on conflict. |
| Status | Session Record — Rebuild Grade |

⚠ IMPORTANT NOTE This appendix records the full development session in which MERDIAN's health monitoring stack was audited, validated, and operationalized. V16 and V17 remain authoritative on all architectural, governance, and foundational matters. V17A v2 wins on any conflict concerning health monitoring facts, file-based heartbeat architecture, and PREMARKET/POSTMARKET session model.

# Block 1 — Session Identity

## 1.1 Primary Objective

Audit, validate, and operationalize MERDIAN's health monitoring system, ensure readiness for live deployment, and identify and close gaps in session handling (PREMARKET / POSTMARKET) and measurement-layer monitoring coverage.

## 1.2 Secondary Items Completed

- Recovery from file corruption caused by Google Drive sync overwrite

- Full validation of live and shadow pipelines end-to-end

- Fix of idempotency (UPSERT) for options_flow_snapshots and smdm_snapshots

- Alignment of live vs shadow timestamps

- Identification and confirmation of health monitoring architecture (file-based, not DB-based)

- Validation of: alert daemon, telemetry logger, supervisor

- Location and verification of HTML monitoring dashboard

- Identification of session model gap: POSTMARKET state missing

- Confirmation of monitoring blind spot: process liveness ≠ data freshness

## 1.3 Parent Documents

| Document | Role |
| --- | --- |
| GammaEngine Master V15.1 | Companion technical foundation — original architecture, Phase 1 core design |
| MERDIAN Master V16 (Fixed) | Current-state operational master — authoritative on architecture and governance |
| MERDIAN Master V17 (Audit-Corrected) | Post-V16 development record — Appendices 16A–16E |
| Appendices V16A → V16E v2 | Full development session records preceding this appendix |

## 1.4 Version Clarity

| Current appendix | V17A v2 (Audit Corrected) |
| --- | --- |
| Supersedes | V17A (Draft) — rejected and replaced. Do not reference the draft. |
| Immediate predecessor | MERDIAN Master V17 (Audit-Corrected) |
| Authority on conflicts | Master V16 and Master V17 |

# Block 2 — Before / After Boundary

## 2.1 What Existed Before This Session

| Component / Assumption | Pre-Session State |
| --- | --- |
| Health monitoring | Assumed operational — NOT validated |
| PREMARKET / POSTMARKET handling | PREMARKET existed (09:00–09:14). POSTMARKET did NOT exist. Expectations unclear. |
| Alert daemon execution | No confirmation of execution or correct alert firing |
| Heartbeat generation | No confirmation that heartbeat files were being written |
| Alert correctness | No confirmation that alerts reflected true system state |
| File integrity | Compromised — Google Drive sync overwrote build_market_state_snapshot_local.py |
| Evaluation pipeline | Returning zero rows — cause unknown at session start |

## 2.2 What Was Discovered During This Session

Every item below was unknown or unconfirmed before this session.

### 2.2.1 Health System Is File-Based, Not DB-Based

The health monitoring architecture uses local filesystem files for heartbeats, NOT Supabase tables. This is an architectural fact that must be carried forward into all future sessions and into any cloud migration plan.

| Heartbeat storage location | C:\GammaEnginePython\runtime\heartbeats\ |
| --- | --- |
| Architecture type | File-based (JSON heartbeat files per component) |
| DB involvement | None for heartbeats. Telemetry aggregation reads pipeline outputs, not heartbeat DB rows. |

### 2.2.2 Monitoring Covers Exactly 4 Components

The health monitoring system tracks exactly four components. Nothing outside this set is monitored for liveness.

- gamma_engine_supervisor

- run_option_snapshot_intraday_runner

- gamma_engine_telemetry_logger

- gamma_engine_alert_daemon

⚠ IMPORTANT NOTE Components NOT currently monitored for liveness: IV context script, VWAP computation, momentum freshness, WCB runner. These are measurement-layer monitoring gaps — documented as HIGH priority incomplete items.

### 2.2.3 Session Model: POSTMARKET Does Not Exist

| Session State | Time Window | Exists? |
| --- | --- | --- |
| PREMARKET | 09:00 – 09:14 IST | ✅ YES |
| Market OPEN | 09:15 – 15:30 IST | ✅ YES |
| Market CLOSED | Outside above windows | ✅ YES (general closed state) |
| POSTMARKET | Immediately post 15:30 IST | ❌ NOT IMPLEMENTED — gap identified this session |

### 2.2.4 Monitoring Blind Spot Confirmed

🔴 CRITICAL Process liveness ≠ data freshness. The supervisor and health check confirm a process is alive and its heartbeat is present. They do NOT verify that the process is producing fresh data in the pipeline tables. This is the same architectural gap documented in V17 (KF-09) and confirmed again here. A process can report HEALTHY while silently producing stale data. Operational workaround: inspect health snapshot timestamps directly, not just overall_status.

### 2.2.5 Google Drive Sync File Corruption

🔴 CRITICAL Google Drive sync overwrote build_market_state_snapshot_local.py with a stale version. This is a standing process risk for any developer who keeps scripts in a Google Drive synced folder. The corrupted file was identified as: build_market_state_snapshot_local.BAD_SYNCED_FILE.py Recovery was performed using backup files (see Block 3). Recommendation: keep the live GammaEnginePython working directory outside Google Drive sync scope, or use selective sync exclusions.

### 2.2.6 Manual Runner Ignores Calendar

When the runner is executed manually (outside supervisor control), it does NOT check the trading calendar. Only the supervisor-controlled execution path is calendar-aware. Manual runs proceed regardless of whether the market is open.

## 2.3 What Changed During This Session

| Change | File / Component | Detail |
| --- | --- | --- |
| File corruption recovery | build_market_state_snapshot_local.py | Recovered from backup. Validated with live inserts for NIFTY and SENSEX. |
| UPSERT enabled | compute_options_flow_local.py | Idempotency fixed — rerun no longer causes conflict on (symbol, ts) unique key |
| UPSERT enabled | compute_smdm_local.py | Idempotency fixed — rerun no longer causes conflict on (symbol, ts) unique key |
| Monitoring stack validated | alert daemon, telemetry logger, supervisor, dashboard | All four confirmed operational. Architecture confirmed as file-based heartbeats. |
| Shadow pipeline aligned | build_shadow_signal_v3_local.py | Timestamps aligned with live pipeline. Validated end-to-end. |
| Session model gap identified | Session handling logic | POSTMARKET state absent — documented, not yet implemented |

# Block 3 — File Inventory (Complete, Rebuild Grade)

Base directory for all scripts: C:\GammaEnginePython\

## 3.1 Core Monitoring Files

### 1. gamma_engine_alert_daemon.py — ✅ VALIDATED

| Property | Detail |
| --- | --- |
| Full path | C:\GammaEnginePython\gamma_engine_alert_daemon.py |
| Reads from | runtime\telemetry\latest_health_snapshot.json ¦ runtime\telemetry\health_events.jsonl |
| Writes to | runtime\telemetry\alerts.jsonl ¦ runtime\telemetry\alert_state.json |
| Alert types fired | HEARTBEAT_STALE ¦ MISSING ¦ BASE_WARN |
| Status | ✅ VALIDATED — confirmed operational this session |

### 2. gamma_engine_telemetry_logger.py — ✅ VALIDATED

| Property | Detail |
| --- | --- |
| Full path | C:\GammaEnginePython\gamma_engine_telemetry_logger.py |
| Reads from | Pipeline outputs (component heartbeat files, process state) |
| Writes to | runtime\telemetry\latest_health_snapshot.json ¦ runtime\telemetry\health_snapshots.jsonl ¦ runtime\telemetry\health_events.jsonl |
| Status | ✅ VALIDATED — confirmed operational this session |

### 3. gamma_engine_supervisor.py — ✅ VALIDATED

| Property | Detail |
| --- | --- |
| Full path | C:\GammaEnginePython\gamma_engine_supervisor.py |
| Reads from | trading_calendar (for session-aware scheduling) |
| Controls | Runner lifecycle — crash-restart only. Does NOT reload code after modifications. |
| Writes to | Heartbeat file for supervisor component |
| Calendar awareness | ✅ YES — supervisor-controlled execution is calendar-aware. Manual runs are NOT. |
| Status | ✅ VALIDATED — confirmed operational this session |

### 4. gamma_engine_monitor_dashboard.py — ✅ VALIDATED

| Property | Detail |
| --- | --- |
| Full path | C:\GammaEnginePython\gamma_engine_monitor_dashboard.py |
| Writes to | C:\GammaEnginePython\runtime\telemetry\gamma_engine_monitor_dashboard.html |
| Output format | 7-section HTML live status report including Component Liveness table |
| Status | ✅ VALIDATED — dashboard confirmed working and rendering correctly this session |

## 3.2 Pipeline Files Modified or Used This Session

### 5. build_market_state_snapshot_local.py — 🔄 RECOVERED FROM CORRUPTION → ✅ VALIDATED

| Property | Detail |
| --- | --- |
| Full path | C:\GammaEnginePython\build_market_state_snapshot_local.py |
| Reads from | public.gamma_metrics ¦ public.volatility_snapshots ¦ public.momentum_snapshots ¦ public.weighted_constituent_breadth_snapshots |
| Writes to | public.market_state_snapshots |
| Corruption event | Google Drive sync overwrote with stale version. Identified as build_market_state_snapshot_local.BAD_SYNCED_FILE.py |
| Recovery source | build_market_state_snapshot_local.pre_vix_enrichment_backup.py + build_market_state_snapshot_local_PRE_WCB_SCHEMA_FIX.py |
| Status | ✅ RECOVERED AND VALIDATED — live inserts confirmed for NIFTY and SENSEX post-recovery |

### 6. compute_options_flow_local.py — ✅ MODIFIED (UPSERT ENABLED)

| Property | Detail |
| --- | --- |
| Full path | C:\GammaEnginePython\compute_options_flow_local.py |
| Writes to | public.options_flow_snapshots |
| Change made | UPSERT ON CONFLICT (symbol, ts) DO UPDATE — idempotency now enforced |
| Validation | Rerun confirmed: no conflict error. Existing row updated in place. |
| Status | ✅ MODIFIED AND VALIDATED |

### 7. compute_smdm_local.py — ✅ MODIFIED (UPSERT ENABLED)

| Property | Detail |
| --- | --- |
| Full path | C:\GammaEnginePython\compute_smdm_local.py |
| Writes to | public.smdm_snapshots |
| Change made | UPSERT ON CONFLICT (symbol, ts) DO UPDATE — idempotency now enforced |
| Validation | Rerun confirmed: no conflict error. Existing row updated in place. |
| Status | ✅ MODIFIED AND VALIDATED |

### 8. build_shadow_signal_v3_local.py — ✅ VALIDATED

| Property | Detail |
| --- | --- |
| Full path | C:\GammaEnginePython\build_shadow_signal_v3_local.py |
| Writes to | public.shadow_signal_snapshots_v3 |
| Change made | Timestamps aligned with live pipeline to resolve live vs shadow mismatch |
| Status | ✅ VALIDATED — shadow pipeline confirmed end-to-end |

### 9. evaluate_shadow_vs_live.py — ⚠️ WORKING, BUT NO ROWS

| Property | Detail |
| --- | --- |
| Full path | C:\GammaEnginePython\evaluate_shadow_vs_live.py |
| Reads from | signal_snapshots ¦ shadow_signal_snapshots_v3 ¦ intraday_ohlc |
| Issue | Returning zero evaluation rows due to OHLC forward data missing — intraday_ohlc does not yet have sufficient forward horizon data |
| Status | ⚠️ WORKING SCRIPT, NO DATA — will self-resolve as live sessions accumulate OHLC history. Not a code defect. |

### 10. debug_check_data.py — ✅ TEMP DEBUG TOOL

| Property | Detail |
| --- | --- |
| Full path | C:\GammaEnginePython\debug_check_data.py |
| Purpose | Verification utility used during this session to confirm table states and row alignment |
| Status | ✅ TEMPORARY — session debugging tool, not part of the production pipeline |

## 3.3 Backup and Superseded Files

🔴 CRITICAL These backup files were used for recovery and must NOT be re-activated as live scripts. They are retained for audit trail and recovery reference only.

| File | Status | Notes |
| --- | --- | --- |
| build_market_state_snapshot_local.BAD_SYNCED_FILE.py | ❌ INVALID — DO NOT USE | Google Drive overwrite victim. Stale version. Retained as evidence only. |
| build_market_state_snapshot_local.pre_vix_enrichment_backup.py | ✅ Used for recovery | Pre-VIX enrichment backup. Used as recovery reference this session. |
| build_market_state_snapshot_local_PRE_WCB_SCHEMA_FIX.py | ✅ Used for recovery | Pre-WCB schema fix backup. Used as recovery reference this session. |

# Block 4 — Table Inventory (Verified State)

All tables in Supabase public schema. State as confirmed at end of this session.

| Table | Status | End-of-Session State | Notes |
| --- | --- | --- | --- |
| market_state_snapshots | ✅ VERIFIED | Inserts confirmed for NIFTY and SENSEX | Recovered from file corruption. WCB attached and verified for both symbols. |
| signal_snapshots | ✅ VERIFIED | NIFTY BUY_PE confidence=40.0 ¦ SENSEX BUY_PE confidence=52.0 | Fresh rows confirmed for both instruments. |
| shadow_signal_snapshots_v3 | ✅ VERIFIED | Timestamps aligned with live pipeline | Shadow pipeline validated end-to-end. |
| options_flow_snapshots | ✅ VERIFIED | UPSERT idempotency confirmed — rerun produces no conflict | ON CONFLICT (symbol, ts) DO UPDATE now active. |
| smdm_snapshots | ✅ VERIFIED | UPSERT idempotency confirmed — rerun produces no conflict | ON CONFLICT (symbol, ts) DO UPDATE now active. |
| shadow_reconstruction_v3 | ✅ VERIFIED | 69 rows | Full-core coverage enforced. Unchanged this session. |
| shadow_replay_v1 | ✅ VERIFIED | 2 rows | Stored-shadow lineage replay. Unchanged this session. |
| shadow_outcomes_v2 | ✅ VERIFIED | 2 rows | Deduped evaluation table. Unchanged this session. |
| iv_context_snapshots | ✅ VERIFIED | Inserts confirmed | IV context pipeline operational. |
| intraday_ohlc | ⚠️ PRESENT WITH GAP | Forward horizon data missing | evaluate_shadow_vs_live.py returns zero rows due to insufficient forward OHLC data. Self-resolving as live sessions accumulate. |

# Block 5 — Schema / Contract Confirmation

## 5.1 UPSERT Constraints Confirmed

The following unique constraints are now load-bearing for idempotent shadow pipeline writes. Confirmed active and tested this session.

| Table | Unique Constraint | UPSERT Behaviour |
| --- | --- | --- |
| public.options_flow_snapshots | (symbol, ts) | ON CONFLICT DO UPDATE — rerun updates existing row, no error |
| public.smdm_snapshots | (symbol, ts) | ON CONFLICT DO UPDATE — rerun updates existing row, no error |
| public.momentum_snapshots_v2 | (symbol, ts) | Confirmed from V16E — unchanged this session |

## 5.2 Write Contract

| API | Supabase REST API |
| --- | --- |
| Auth method | Bearer service role key (apikey + Authorization: Bearer headers) |
| Write method | POST to /rest/v1/<table> with Prefer: return=representation |
| UPSERT method | POST with Prefer: resolution=merge-duplicates on conflict-targeted endpoints |
| Tables read this session | market_state_snapshots, weighted_constituent_breadth_snapshots, gamma_metrics, market_breadth_intraday, volatility_snapshots, momentum_snapshots, signal_snapshots, shadow_signal_snapshots_v3, intraday_ohlc, options_flow_snapshots, smdm_snapshots, iv_context_snapshots |

# Block 6 — API Contracts

## 6.1 Supabase REST API (Confirmed)

| Property | Detail |
| --- | --- |
| Endpoint pattern | POST /rest/v1/<table> |
| Authentication | apikey: <SUPABASE_SERVICE_ROLE_KEY> ¦ Authorization: Bearer <SUPABASE_SERVICE_ROLE_KEY> |
| Read operations | GET /rest/v1/<table>?select=... |
| Write operations | POST /rest/v1/<table> with Prefer: return=representation |
| UPSERT behavior | Implemented on options_flow_snapshots and smdm_snapshots this session |
| Status | ✅ CONFIRMED OPERATIONAL |

## 6.2 Dhan API (Status Unchanged)

| Property | Detail |
| --- | --- |
| Used for | Option chain ingestion, spot and futures capture |
| Authentication | Token via TOTP flow — must be refreshed daily. Never assume yesterday's token is valid. |
| Status | ✅ VALIDATED in prior sessions — not re-tested this session, status unchanged |

# Block 7 — Execution Chain

## 7.1 Core Pipeline (Live)

Unchanged from V17. Confirmed operational this session.

| Step | Script | Output |
| --- | --- | --- |
| 1 | ingest_breadth_intraday_local.py | public.equity_intraday_last, public.market_breadth_intraday |
| 2 | build_wcb_snapshot_local.py | public.weighted_constituent_breadth_snapshots |
| 3 | ingest_option_chain_local.py <symbol> | public.option_chain_snapshots → returns per-symbol run_id |
| 3a | archive_option_chain_history.py <run_id> | public.historical_option_chain_snapshots |
| 4 | compute_gamma_metrics_local.py <run_id> | public.gamma_metrics |
| 5 | compute_volatility_metrics_local.py <run_id> | public.volatility_snapshots |
| 6 | build_momentum_features_local.py <symbol> | public.momentum_snapshots |
| 7 | build_market_state_snapshot_local.py <symbol> | public.market_state_snapshots |
| 8 | build_trade_signal_local.py <symbol> | public.signal_snapshots |

## 7.2 Shadow Pipeline

| Step | Script | Output |
| --- | --- | --- |
| 3a | compute_options_flow_local.py | public.options_flow_snapshots (UPSERT enabled) |
| 5a | compute_momentum_features_v2_local.py | public.momentum_snapshots_v2 |
| 5b | compute_smdm_local.py | public.smdm_snapshots (UPSERT enabled) |
| 7a | build_shadow_signal_v3_local.py | public.shadow_signal_snapshots_v3 |
| Morning (09:05 IST) | compute_iv_context_local.py | public.iv_context_snapshots |

## 7.3 Monitoring Pipeline

| Step | Component | Output |
| --- | --- | --- |
| 1 | All 4 monitored components write heartbeat files | C:\GammaEnginePython\runtime\heartbeats\<component>.json |
| 2 | gamma_engine_telemetry_logger.py aggregates heartbeats | runtime\telemetry\latest_health_snapshot.json ¦ health_snapshots.jsonl ¦ health_events.jsonl |
| 3 | gamma_engine_alert_daemon.py evaluates snapshot | runtime\telemetry\alerts.jsonl ¦ alert_state.json ¦ Telegram alerts |
| 4 | gamma_engine_monitor_dashboard.py renders HTML | runtime\telemetry\gamma_engine_monitor_dashboard.html |

## 7.4 Scheduler Ownership

| Plane | Owner / Mechanism | Status |
| --- | --- | --- |
| Supervisor (runner control) | gamma_engine_supervisor.py — calendar-aware, crash-restart only | ✅ OPERATIONAL |
| 5-minute loop runner | run_option_snapshot_intraday_runner.py — internal loop cadence + lock file | ✅ OPERATIONAL |
| 1-minute tape runner | run_market_tape_1m.py — Windows Task Scheduler | ✅ OPERATIONAL |
| IV context (morning) | Windows Task Scheduler task: MERDIAN_IV_Context_0905 | ✅ CONFIRMED — fires at 09:05 IST before session open |
| MERDIAN_State_Stack_5M (legacy) | Old repeating BAT-driven task | ❌ DISABLED — disabled in V16D, remains disabled |

# Block 8 — Validation Evidence

## 8.1 Idempotency Fix Validation

✅ VALIDATED options_flow_snapshots: rerun after UPSERT fix → no conflict, existing row updated correctly. smdm_snapshots: rerun after UPSERT fix → no conflict, existing row updated correctly.

## 8.2 Market State Validation

| Metric | NIFTY | SENSEX |
| --- | --- | --- |
| WCB attached | YES | YES |
| wcb_score | 12.873297560827572 | 11.562569957465875 |
| market_state insert | ✅ Confirmed | ✅ Confirmed |

## 8.3 Signal Validation

| Metric | NIFTY | SENSEX |
| --- | --- | --- |
| action | BUY_PE | BUY_PE |
| confidence_score | 40.0 | 52.0 |
| signal_snapshots insert | ✅ Confirmed | ✅ Confirmed |

## 8.4 Monitoring Stack Validation

✅ VALIDATED ENGINE status: CLOSED_OK PIPELINE status: HEALTHY SESSION state: Market Closed Alert daemon: operational, firing correct alert types Telemetry logger: operational, writing all five telemetry files Supervisor: operational, calendar-aware Dashboard: rendering correctly at runtime\telemetry\gamma_engine_monitor_dashboard.html

## 8.5 Full Validation Matrix

| Item Validated | Result | Evidence |
| --- | --- | --- |
| options_flow UPSERT idempotency | PASSED | Rerun: no conflict error, row updated in place |
| smdm UPSERT idempotency | PASSED | Rerun: no conflict error, row updated in place |
| market_state_snapshots recovery | PASSED | NIFTY and SENSEX inserts confirmed post-recovery |
| WCB attached to market state | PASSED | NIFTY score=12.87, SENSEX score=11.56 |
| signal_snapshots production | PASSED | BUY_PE for both symbols, confidence confirmed |
| Shadow signal alignment | PASSED | Timestamps aligned with live pipeline |
| Alert daemon execution | PASSED | Confirmed operational with correct alert types |
| Telemetry logger execution | PASSED | All five telemetry output files verified |
| Supervisor calendar awareness | PASSED | Confirmed calendar-aware for supervisor-controlled runs |
| Dashboard rendering | PASSED | HTML report rendering correctly |
| MERDIAN_IV_Context_0905 task | PASSED | Windows Task Scheduler entry confirmed at 09:05 IST |
| evaluate_shadow_vs_live.py | WORKING — NO DATA | Script functional; zero rows due to OHLC forward horizon gap (time-dependent) |
| File corruption recovery | PASSED | build_market_state_snapshot_local.py restored from backup and validated |

# Block 9 — Known Failure Modes

All failure modes identified or confirmed in this session. These supplement the KF-01 through KF-24 compendium in V17.

| # | Symptom | Root Cause | Fix Applied / Status |
| --- | --- | --- | --- |
| KF-V17A-01 | Core script replaced with stale version; pipeline produces wrong outputs silently | Google Drive sync overwrote build_market_state_snapshot_local.py | Recovered from backup. Recommendation: exclude GammaEnginePython from Google Drive sync scope. |
| KF-V17A-02 | CMD error: 'cd' not recognized or @' heredoc mismatch | PowerShell heredoc syntax (@') contaminated into CMD context, or vice versa | Use PowerShell for PowerShell commands. Use CMD for CMD commands. Never mix contexts. |
| KF-V17A-03 | All pipeline scripts fail with Supabase connection error | Missing or empty .env file — SUPABASE_URL or service role key absent | Verify .env exists at C:\GammaEnginePython\.env and contains both keys before any session. |
| KF-V17A-04 | Bash heredoc syntax errors or unexpected token errors in PowerShell | Linux heredoc syntax (<<EOF) used in PowerShell context where it is not valid | Use PowerShell single-quoted here-strings (@'...'@) instead of bash heredocs. |
| KF-V17A-05 | evaluate_shadow_vs_live.py returns zero rows | intraday_ohlc lacks sufficient forward horizon data for evaluation window | Not a code defect. Self-resolves as live sessions accumulate OHLC history. Do not re-investigate. |
| KF-V17A-06 | Live and shadow signals carry mismatched timestamps; comparison yields no joins | Shadow pipeline timestamps not aligned to live pipeline ts values | Resolved in this session: build_shadow_signal_v3_local.py timestamps corrected to align with live. |
| KF-V17A-07 | Manual runner executes during Market Closed or non-trading day | Manual execution bypasses supervisor and therefore bypasses trading calendar check | Operational discipline: only run manually for debugging. Prefer supervisor-controlled execution for live operation. |
| KF-V17A-08 | Health check reports HEALTHY while pipeline data is stale | Monitoring blind spot: process liveness ≠ data freshness. Supervisor checks heartbeats, not table update timestamps. | Documented. Data-freshness monitoring is a HIGH priority open item. Workaround: inspect health snapshot timestamps directly. |

# Block 10 — Decision Log

| Decision | Alternative Considered | Reason Alternative Rejected |
| --- | --- | --- |
| UPSERT adopted for options_flow and smdm | INSERT with pre-delete of existing row | Pre-delete risks data loss on partial failure. UPSERT is atomic and idempotent. |
| Supervisor remains source of truth for runner lifecycle | Manual scheduled task as primary control | Supervisor is calendar-aware and handles crash-restart correctly. Task Scheduler cannot detect process crashes. |
| File-based heartbeat architecture retained | Move heartbeats to Supabase table | File-based is lower latency, zero network dependency, and sufficient for current monitoring needs. DB migration deferred. |
| No signal logic changes this session | Adjust confidence thresholds while fixing pipeline | Governance rule: signal_regret_log must reach 30+ sessions before any threshold change. Not yet reached. |
| POSTMARKET documented as gap, not implemented this session | Implement POSTMARKET in this session | Scope: this session was health validation and stabilization. POSTMARKET is next session's primary task. |
| evaluate_shadow_vs_live.py left as-is (no data) | Add synthetic OHLC rows to force evaluation | Synthetic data would corrupt the evaluation baseline. Wait for real forward horizon data. |

# Block 11 — Stable vs Incomplete State

## 11.1 Stable — Do Not Re-Investigate

- Monitoring stack: alert daemon, telemetry logger, supervisor, dashboard — all operational

- Health monitoring architecture: file-based heartbeats in C:\GammaEnginePython\runtime\heartbeats\

- Monitored components: exactly 4 (supervisor, runner, telemetry logger, alert daemon)

- Core pipeline: all 9 steps confirmed operational

- Shadow pipeline: options flow, momentum v2, SMDM, shadow signal v3 — all validated

- UPSERT idempotency: options_flow_snapshots and smdm_snapshots both fixed

- Timestamp alignment: live and shadow pipelines now aligned

- File corruption recovery: build_market_state_snapshot_local.py restored and validated

- MERDIAN_IV_Context_0905 task confirmed at 09:05 IST

- evaluate_shadow_vs_live.py is functional — zero rows is correct behaviour, not a defect

## 11.2 Incomplete — Known Gaps

| Priority | Item | Blocking? | Notes |
| --- | --- | --- | --- |
| HIGH | PREMARKET recording validation | No — but required for pre-market signal capture | PREMARKET state exists (09:00–09:14). Whether the pipeline correctly records during this window has not been validated. |
| HIGH | POSTMARKET implementation | No — but required for end-of-session state capture | POSTMARKET state does not exist in session model. Must be designed and implemented. |
| HIGH | Measurement-layer monitoring: IV freshness | No — but monitoring blind spot | iv_context_snapshots freshness not monitored. Health check will not detect stale IV data. |
| HIGH | Measurement-layer monitoring: VWAP freshness | No — but monitoring blind spot | price_vs_vwap_pct and vwap_slope freshness not monitored. |
| HIGH | Measurement-layer monitoring: Momentum freshness | No — but monitoring blind spot | momentum_snapshots freshness not monitored beyond process liveness. |
| MEDIUM | Data freshness monitoring (general) | No | Supervisor currently checks process liveness only. Table update recency not checked. Upgrade deferred. |
| LOW | Manual runner calendar alignment | No | Manual execution bypasses trading calendar. Acceptable for debugging but must not be used for live signal production. |

# Block 12 — Resume Checkpoint

## 12.1 Settled Facts — Do Not Re-Open

- Health monitoring is file-based: heartbeats stored at C:\GammaEnginePython\runtime\heartbeats\

- Exactly 4 components are monitored: supervisor, runner, telemetry logger, alert daemon

- POSTMARKET state does not exist in the session model — it must be built

- PREMARKET state exists (09:00–09:14) but has not been validated for pipeline recording

- Monitoring blind spot confirmed: process liveness ≠ data freshness

- Google Drive sync is a file corruption risk for scripts in synced folders

- Manual runner execution bypasses trading calendar — supervisor is required for calendar-aware operation

- evaluate_shadow_vs_live.py returns zero rows because intraday_ohlc lacks forward horizon data — this is correct, not a bug

- options_flow_snapshots and smdm_snapshots are now UPSERT-safe on (symbol, ts)

- build_market_state_snapshot_local.py is recovered, validated, and correct

- MERDIAN_IV_Context_0905 Windows Task Scheduler task fires at 09:05 IST

## 12.2 Next Immediate Task

⚠ IMPORTANT NOTE Design and implement PREMARKET + POSTMARKET recording and monitoring. Then extend monitoring to include measurement-layer freshness tracking for IV, VWAP, and Momentum. CRITICAL CONSTRAINT: do not alter signal generation logic during these additions. Follow the Measure → Validate → Shadow → Promote governance framework for any changes that touch signal outputs.

## 12.3 Resume Prompt

Paste the following at the start of the next session to restore full context:

We are continuing MERDIAN from Appendix V17A v2. Health monitoring has been validated and stabilized: alert daemon, telemetry logger, supervisor, and dashboard are all operational using file-based heartbeats stored at C:\GammaEnginePython\runtime\heartbeats\. The system correctly identifies stale components via the HEARTBEAT_STALE / MISSING / BASE_WARN alert types, but has two known gaps: (1) POSTMARKET session state does not exist and must be implemented; (2) IV, VWAP, and Momentum freshness are not monitored at the measurement layer. options_flow_snapshots and smdm_snapshots are now UPSERT-idempotent on (symbol, ts). build_market_state_snapshot_local.py was recovered from Google Drive overwrite and is validated. evaluate_shadow_vs_live.py is functional but returns zero rows due to OHLC forward horizon gap — do not re-investigate. The next task is: design and implement PREMARKET + POSTMARKET session recording and monitoring, then extend monitoring to include IV, VWAP, and Momentum freshness, without modifying signal generation logic.

# Block 13 — Functional Narration

## 13.1 Monitoring System

### What it does

Tracks system liveness for four core components via heartbeat files. Each component writes a JSON heartbeat file on a regular cadence. The telemetry logger reads these files, aggregates state, and produces a health snapshot. The alert daemon evaluates the snapshot and fires Telegram alerts when staleness or absence is detected.

### Why it matters architecturally

Without liveness monitoring, a crashed or stalled component is invisible until a human notices wrong signals or stale data. The heartbeat architecture provides automated early warning with zero Supabase dependency — critical for a system where the DB itself could be the failure point.

### What it enables downstream

Operator notification before signal quality degrades. Foundation for the planned data-freshness upgrade that will extend monitoring beyond process liveness to table update recency.

## 13.2 Telemetry

### What it does

Aggregates component heartbeat states and pipeline events into a unified JSON snapshot. Maintains a rolling history of snapshots and a log of state-change events. This is the single source of truth that both the alert daemon and dashboard consume.

### Why it matters architecturally

Decouples observation from action. The alert daemon and dashboard are consumers of telemetry, not producers. This means alerting logic and visualization logic can be changed independently without touching the monitoring data collection layer.

### What it enables downstream

Consistent alert and dashboard behavior. Historical replay of system state for post-incident analysis. Foundation for the planned freshness monitoring extension.

## 13.3 Alerting

### What it does

Evaluates the latest health snapshot and fires Telegram alerts for three conditions: HEARTBEAT_STALE (component not writing heartbeats on expected cadence), MISSING (component not found), BASE_WARN (baseline warning threshold breached).

### Why it matters architecturally

Provides operator visibility without requiring the operator to poll the dashboard. Push notification means issues are caught during live market hours when response time matters.

### What it enables downstream

Operator intervention before signal quality degrades. Audit trail of alert history in alerts.jsonl. State tracking in alert_state.json prevents duplicate alert storms.

## 13.4 Dashboard

### What it does

Renders a 7-section HTML report from the latest health snapshot. Includes a Component Liveness table showing status of all four monitored components. Available locally at runtime\telemetry\gamma_engine_monitor_dashboard.html.

### Why it matters architecturally

Provides a human-readable, at-a-glance system overview without requiring Supabase access or command-line inspection. Useful during live market hours for rapid situation assessment.

### What it enables downstream

Operator confidence that all components are alive before market open. Visual confirmation that the monitoring stack itself is functioning. Future extension: serve the dashboard over HTTP for remote access.

## 13.5 UPSERT Idempotency

### What it does

Ensures that re-running compute_options_flow_local.py or compute_smdm_local.py for the same (symbol, ts) pair updates the existing row rather than failing with a uniqueness conflict. The ON CONFLICT DO UPDATE clause handles this atomically.

### Why it matters architecturally

Shadow pipeline scripts may be re-run during development, debugging, or after a crash. Without idempotency, each rerun requires manual row deletion before re-execution. With UPSERT, reruns are safe by default.

### What it enables downstream

Reliable shadow pipeline re-execution without data corruption risk. Foundation for the planned runner integration of shadow scripts where reruns will happen automatically on each cycle.

# Final Audit Status

✅ VALIDATED ✔ Full coverage — all session work documented ✔ All files documented with path, read/write contracts, and status ✔ All tables verified with end-of-session state ✔ All failure modes captured (KF-V17A-01 through KF-V17A-08) ✔ All decisions logged with alternatives and rationale ✔ Resume prompt ready for next session ✔ Rebuild-grade compliant

MERDIAN Appendix V17A v2 — Health Monitoring Audit, Recovery & Stabilization — Rebuild Grade